Odette School of Business

Analyzing Aviation Occurrences, Weather Conditions, and Safety Trends, 2010–2025

Prepared by GROUP 5

Phani Keerthana Lakkaraju (110214939)

Tahmidur Rahman (110216668)

Yaswin Paul Rajasekar (110214823)

Master of Management – Business Data Analytics

BSMM 8730 — Data Acquisition & Management

Professor's Name: Dr. Andreas Maniatis

Due Date: September 27, 2026

# 1. Abstract

This project focuses on identifying where, when, and why civil aviation safety occurrences happen in Canada and tracking the timing of Transport Canada’s subsequent safety notices. We will integrate structured government occurrence spreadsheets from the Canadian Aviation Daily Occurrence Reporting System (CADORS) with historical weather data and official safety alerts covering the years 2010–2025. Instead of complex flight density normalization or heavy PDF processing, this project tracks raw incident counts paired with basic environmental factors. We will use Python text-keyword matching to pull common contributing factor keywords from incident summaries. The final deliverable is an accessible data pipeline and an interactive dashboard visualizing incident hotspots, common weather conditions during occurrences, and a timeline showing raw incident trends before and after official safety updates.

# 2. Problem Description

Canadian aviation occurrence data, weather records, and safety alerts reside in fragmented sources and conflicting formats (CSV, JSON APIs). This fragmentation makes it difficult to analyze incidents alongside local weather conditions and corresponding safety notices in one centralized system. Consequently, stakeholders cannot easily verify if incidents related to specific failure modes decrease after an official safety alert is issued. This project addresses this problem by building an integrated, reproducible data pipeline that combines public datasets, resolves spatial-temporal matches, and structures the unified data into a relational database. The final dashboard simplifies the exploration and understanding of these critical safety trends.

# 3. Motivation for the Problem

Aviation safety is a data-rich public interest area in Canada. Working with these datasets provides practical experience in API queries, database joins, and data transformation. Occurrence data includes location, time, and event information. Combining thousands of occurrences with historical weather data helps identify patterns over the 2010–2025 period. The project integrates data from different sources by matching dates and locations between government datasets and the weather API, while connecting safety alerts to occurrence records. This benefits researchers, students, operators, and the public by providing a connected view of Canadian aviation safety trends.

# 4. Solution Statement

4a. Technologies and Platforms

Programming Language: Python is selected as the primary language for all script execution, web scraping and data integration. To acquire the unstructured data, we will use BeautifulSoup and the requests library to scrape publicly available HTML pages from the TSB Aviation Investigation Reports index (https://www.tsb.gc.ca/eng/rapports-reports/aviation/index.html). This page lists all investigations with structured HTML tables containing report titles, dates, locations, and aircraft types, and links to full HTML report narratives containing contributing factors and findings.

Other Tools:

- Data Wrangling Layer: OpenRefine will handle data profiling, text trimming, text standardization, and regional location clustering before database ingestion.

- Storage Layer: MySQL serves as the database to store the unified schema and execute structured SQL joins.

- Visualization Layer: Microsoft Power BI connects natively to MySQL to deliver interactive geospatial maps, KPI cards, and trend timelines. It is used exclusively at the end of our data pipeline to ingest the cleaned structured data from the MySQL database tables for visual reporting.

- Collaboration Tools: GitHub for repository management; Jira framework for one-week sprint tracking.

- Visualization Tools:  Tableau, KNIME, and Apache Superset will be alternative tools during the technology evaluation stage, while Power BI will remain the primary visualization platform.

Tool Selection Criteria:

- Suitability for required data formats including CSV, JSON API responses, and web-scraped HTML.

- Reproducibility and documentation support across the team.

- Ease of collaboration across three team members with different technical backgrounds.

- Capacity to produce a complete analytical product within the ten-week project schedule.

4b. Data Acquisition, Preparation, and Wrangling Plan

The following steps describe how the three data types — structured, semi-structured, and unstructured — are acquired, cleaned, integrated, and imported into a unified MySQL schema.

- Structured Data (CADORS CSV): Download tables from the Canada Open Government Portal. Ingest into Python, profile and standardize dates. Normalize provinces via crosswalk table, drop rows missing core fields, and use OpenRefine for text trimming, location clustering, and duplicate flagging.

- Semi-structured Data (Open-Meteo API): Query historical weather coordinates/dates using Python requests. Parse JSON and flatten hourly arrays. Capture temperature, precipitation, wind speed, cloud cover, and WMO weather codes, merging tables by occurrence_id and date.

- Unstructured Data: Scrape TSB reports using Python requests to extract investigation numbers, dates, locations, and narrative texts. Extract key terms (e.g., pilot error, icing), text-matching, storing data in MySQL.

- MySQL Schema & Import: Export data to MySQL (1) occurrences (PK: occurrence_id), (2) weather_enrichment (FK: occurrence_id), (3) investigation_keywords (linked by date/province). Initialize NOT NULL, PRIMARY KEY, FOREIGN KEY, and CHECK constraints in Weeks 2–3, then connect to Power BI.

4c. Team Members and One-Line Resumes:

- Phani Keerthana Lakkaraju: Business Data Analytics graduate student with 4 years of experience in application development in IBM Mainframe Systems.

- Tahmidur Rahman: Marketing professional with customer-facing sales experience in business communication, market analysis, and stakeholder engagement.

- Yaswin Paul Rajasekar: Computer Science and Business Systems graduate with a graduate certification in Information Systems Business Analysis and a foundation in data analytics.

| Member | Role | Owned Deliverables |
| --- | --- | --- |
| Phani Keerthana Lakkaraju (110214939) | Project & Data Acquisition Lead | Overall project coordination and technical lead. Develop Python pipelines, web scraping execution, OpenRefine data cleaning, manage MySQL; data validation; technical integration; maintain GitHub repository and technical documentation; integrate all team contributions into the final solution |
| Tahmidur Rahman (110216668) | Business & Market Analysis Lead | Define business questions and KPIs; OpenRefine data cleaning, document key CADORS fields and safety indicators; interpret trends and patterns; prepare business requirements and dashboard requirements; Contribute business insights |
| Yaswin Paul Rajasekar | Data Analytics & Visualization Lead | Create data dictionaries; define and manage schema and support scraping, table relationships, Power BI data model; define dashboard specifications, test filters, maps, timelines, and relationships; maintain dashboard documentation, and GitHub. |
| Accountability: Each member owns the deliverables listed above and is responsible for completing and documenting their assigned work. All members will review the integrated final report and presentation. |  |  |

Project Management Methodology: The team will apply an Agile/Scrum structure built around one-week sprint cycles. Tasks, progress, deadlines, and work ownership will be tracked using a Jira Kanban board, based on the team's prior experience with Jira. Hive and Asana may be evaluated as alternative project-management platforms if required. The instructor will be explicitly invited as a team member on our active project management board Project plan:

| Week | Dates | Key Activities / Deliverables |
| --- | --- | --- |
| Week 1 | Sep 28 – Oct 4 | Finalize proposal data checks, set up the GitHub repository, and activate the project board. |
| Weeks 2–3 | Oct 5 – Oct 18 | Download CADORS CSV occurrence tables, ingest data into OpenRefine to clean text and resolve location variances; initialize MySQL DDL constraints. |
| Weeks 4–5 | Oct 19 – Nov 1 | Connect Python to the Open-Meteo API; map semi-structured JSON weather data into MySQL tables. |
| Week 6 | Nov 2 – Nov 8 | Execute Python web scraper against Transport Canada archives; process unstructured text into MySQL; submit Midterm Report. |
| Weeks 7–8 | Nov 9 – Nov 22 | Connect MySQL to Power BI; create charts, geospatial maps, and timeline sliders. |
| Week 9 | Nov 23 – Nov 29 | Validate the final pipeline, finalize GitHub code comments, and package the Final Solution |
| Week 10 | Nov 30 – Dec 9 | Validate the complete data pipeline, package the codebase, submit the Final Report, and present the project. |

## 4d. Dataset Description: Reason for choosing this dataset:

- CADORS CSV (Civil Aviation Daily Occurrence Reporting System):  We chose this because it is a credible Government of Canada source providing detailed Canadian aviation occurrence data. Key fields include Occurrence ID, Date, Time, Province/Region, Airport ID, Aircraft Model, Operator, Occurrence Category, and Narrative Description. This forms the highly structured pipeline component of our pipeline.

- Open-Meteo Historical Weather API: We chose Open-Meteo because it provides historical weather data that can be matched with aviation occurrences by location and date. Key variables include temperature, precipitation, wind speed, cloud cover, and weather codes. This serves as the semi-structured JSON component of our pipeline.

- Dataset 3: TSB Aviation Investigation Reports (Web Scraped HTML): We chose this because the public index (tsb.gc.ca) serves as an accessible unstructured data source. The listing and narrative pages are publicly accessible HTML with no scraping restrictions. Using Python, requests, we will scrape tables to extract investigation numbers, dates, locations, aircraft types, and categories. We will follow report links to extract contributing factor texts, cause findings, and safety recommendations for cleaning, keyword-tagging, and MySQL loading.

# 5. References – Bibliography

Data Analytics / Visual Analytics Tools Evaluated

- Microsoft Power BI (Selected): Used for the final interactive dashboard, including charts, maps, filters, and trend analysis. Microsoft Power BI

- Tableau: Evaluated as an alternative visualization platform. Tableau

- Apache Superset: Evaluated as an alternative open-source visualization and dashboarding platform. Apache Superset

- KNIME Analytics Platform: Evaluated as an alternative tool for visual workflow-based data preparation and analytics. KNIME Analytics Platform

- Project Management Tools Evaluated

- GitHub (Required Code Repository): Used for source-code management, version control, and contribution tracking. GitHub

- Jira with Kanban (Selected): Used to manage tasks, weekly work cycles, progress, deadlines, and ownership based on the team's prior experience with Jira. Jira

- Hive: Considered as an alternative project-management platform. Hive

- Asana: Considered as another alternative for task and project management. Asana

- Datasets Evaluated

- Transport Canada. Civil Aviation Daily Occurrence Reporting System (CADORS). Canada Open Government Portal. CADORS Dataset

- Open-Meteo: Historical Weather API Documentation. Open-Meteo Historical Weather API

- Transport Canada. Civil Aviation Safety Alerts (CASA) Archive. Civil Aviation Safety Alerts. This will serve as a supplementary reference via direct download to match alert dates against trends.

Additional Framework References

Agile SDLC Methods: GeeksforGeeks. Agile SDLC (Software Development Life Cycle). Agile SDLC reference